**Previously reported issues:**

1. Profile picture box size need to be fixed (use after uploading picture) and instead of picture use no photo background (greyed out). (Done - Pls verify)
2. Remove 'Change Password from the bottom of the Left Hand Navigation panel. (Done - Pls verify)
3. Hide 'Expiry date' field for Birth Certificate and display only when nationality selected as one of the EU countries. (Done - Pls verify)
4. Change the overall theme colour to match NGC theme (purple or violet). Check their website for this. (Done - Pls verify)
5. Contract services to have customer base values as drop down. (Done - Pls verify)
6. Change application started pack wizard to only include fields required to generate packs. (Done - Pls verify)
7. Change the signature output to cursive writing instead of normal plain text. (Leave this)

**New Issues:**

1. Few pages are still having Top right useless icons (like Reports, Feedback) and SETTINGS drop-down button including candidate, CSM, RA login and View, Add, Edit of all managements. (Pending)
2. Notification - when we click on any notification it is marked as read in database - Do not show read notifications on dashboard. (Pending)
3. Notification - Every notification is having time below it (4 minutes ago). Hide it for now, Later on we will need to apply logic on this. (Pending)
4. Build a profile Create password page - Put dummy Profile pic or Icon (Pending)
5. Candidate is able to change the drug and alcohol test results. I have checked it after shortlisting (Orientation is not booked yet). Pls. check it can is editable by candidate in all cases? Hide it when logged in user is candidate. (Pending)

**Errors:**

1. error when trying to save personal profile information from email received - After shortlisting Leads. (Check this and verify)
2. error when trying to change the orientation date after a candidate has updated their profile. (Critical)

**Changes:**

1. In List of Leads, remove filter and column of 'Sources' and replace it with 'Site' column and filter.
2. Starter Pack: Currently starter pack does not show up in candidate login after completion - Now keep it visible until the candidate is on-boarded, Once he is on-boarded, hide it from candidate profile. When trying to fill up starter form second time fetch the already filled details.
3. Add Schedule - Change the first time 3 weeks logic to -> at least one of any of the dates between first 3 weeks should be required

 **New Updated Changes**

1. View rejected leads are giving error
2. candidate profile - D&A status - when edit and cancel - select box does not hide
3. Site not showing in candidate profile when Orientation is not booked—not found
4. On Build a profile - create password page - Candidate status is showing wrong - Hide it from there
5. Add Leads - When "Secondary Contact Number" Validation is active, Site is getting displaced
6. Leads - When we edit shortlisted lead and change site then book orientation option does not show up (Leave this for now if it is time taking)
7. Candidate Profile - Driving Details - Country of issue does not save
8. List of lead - when lead is shortlisted and candidate fills up his full profile - then I am not able to book orientation (Book orientation button is not showing)

Tried this two times (6th point is similar to this in that also I filled up full profile then tried to book orientation as no availability was there so I edited the lead and changed the site then Book Orientation option was not showing)
9. Candidate Profile - Personal Info - Contract service is always editable
10. On Candidate Login - Candidate Profile - Show Activities tab (Currently hidden) - show only Orientation Info under Activities tab
11. List of leads - Do not show the leads whose candidate status is :

- Orientation-in-progress

- Ready to Board

- Onboarded

- Offboarded

 - Rejected

- Pending Application (both csm vala and oboarder vala)

12. On edit of site in leads, update it in the candidate also

13. Candidate Profile - If user is not having any site - Fetch it from the lead of that user

14. Candidate Profile - If user is entering duplicate email which is already there in users table - show validation error on email saying "Email already exists"

15. Candidate Profile - Breadcrum is displaced from its position

16. Candidate Profile - Move City to next line and increase the site of address field as the text in address field is overflowing in my screen

**Changes**

1. Check Document (when candidate status is ready to board there is check documents in actions) - Passport/Birth Cert./EU Card - (keep in single line)

New Changes 22-08-2018

1. Notification : timer -done
2. Import Lead: Error message count number of records imported and failed and print error and success message --hold
3. Signature system PDF: --hold
4. Starter Pack PDF preview and PDF - Change time to 12hr format with AM, PM—done
5. Hide delete option when Lead is short listed--done
6. Delete option in candidate profile if status is not on-boarded - This will delete lead as well-- done
7. Notification sort order new first--done
8. Create password expiry 35 days—done

1. [entry of 2 next of kins on personal info](https://projects.zoho.com/portal/sophmansolutionsltd%22%20%5Cl%20%22buginfo/1123693000000032007/1123693000000045021%22%20%5Co%20%22entry%20of%202%20next%20of%20kins%20on%20personal%20info) – remove validation next of kin 2 --done
2. Mail date format check in all --done
3. Check Add Schedule- are we able to single date? we were not able to put last time when we were testing -- done
4. check all the zoho bugs once-- testing
5. List of leads - Hide leads after orientation booked—done

Today’s updated (04-09-2018)

1. Delete option in candidate – updated
2. Notification timer—updated
3. Starter pack pdf preview—updated
4. Hide delete option when lead is shortlisted- --updated
5. Notification sort order new first—updated
6. Create password expiry—updated
7. Entry on next of kins 2—updated
8. Mail date format – updated
9. List of leads hide leads after orientation-- updated
10. Check add csm schedule--- updated
11. Check zoho bugs

Latest Zoho Bugs

155. Completed

151. Working fine

150. updated

149. Completed and updated

148. Completed and updated

Today’s Bugs and Changes (04-09-2018)

1. Add/edit lead check validation-- done
2. Notification timer check without refresh page-- done
3. Candidate profile – d&a test edit cancel edit –not showing fields-- done
4. Candidate profile driving details check box checked and cancel button validations
5. Import Success or reject msg not showing -- working
6. View - Leads - Call Attempt1, Call Attempt2, Call Attempt3 not showing in single line-- done
7. Leads shortlisting mails are not sending --- done
8. Candidate Profile Delete - While deleting candidate delete it from notification also – done
9. Notification - Live notifications has stopped working, working on refresh-- done
10. RA Login - No option to delete leads --- check and update permission—done
11. D&A Document Validation error Msg change to Please upload D&A document – done
12. Book Orientation Success msg change to - Orientation Booked Successfully
13. D&A document validation error does not hide on cancel-- done
14. Starter Pack - Remove Upload document from driving details-- done
15. Indian Time - Time in full DRS is supposed to be UK time

Today’s Bugs and Changes (05-09-2018)

1) Lead to Candidate Generation - When editing and shortlisting rejected leads when Candidate ID is not being generated in Users table and the candidate is not showing in List of Candidates-- **DONE**
2) On edit of site in leads, update it in the candidate also  -  Previously done now not there --- **DONE**
3) Notification - Orientation Booked - Instant notification without refresh in CSM Loding not working properly including sort order and timer—**DONE (**timer pending**)**4) Import Leads - Number of leads imported and rejected not working when any lead is rejected
5) Time - Change Time to UK time, currently it is Indian time in full DRS--done
6) Candidate profile driving details check box checked and cancel button validations-- **DONE**
7) Starter Pack - Remove Upload document from driving details--- **DONE**
8) List of Leads - Book Orientation Success Message - Change to "Orientation Booked Successfully"--**DONE**
9) Lead Edit/Call - When changing to rejected and selecting rejected reason and then switch back to shortlisted and save then, rejected reason is saving in database as well whereas it is shortlisted--- **DONE**

**To be tested:**

1.     On Candidate Login - Candidate Profile - Show Activities tab (Currently hidden) - show only Orientation Info under Activities tab- **DONE**

2. Starter pack link update in email – **DONE**
3.    Notification: timer - **DONE**

4.    Create password expiry 35 days— **DONE**

5.    Mail date format check in all -- **DONE**
6.    Check Add Schedule- are we able to single date? We were not able to put last time when we were testing -- **DONE**
7.     Check all the zoho closed bugs once-- testing

8.    Candidate Profile Delete - While deleting candidate delete it from notification also – **DONE**

9. candidate submit check OB mails

10. OB if candidate onboirders then check mail goes to candidate

11. pending application site manager then check mail goes to candidate

12. OB pending application for candidate then check mail goes to candidate and csm

13. csm can pending reschedule only two times not more than two

14 csm add schedule check

1. The slots are Morning time slot which is 10 am to 1 pm and the evening time slot from 3 pm to 6 pm.
2. Cron Job mail function UK Time (This time cron jobs run on indian time like on Friday 5:00 pm)
3. Lock Table entry next week also like lock table next week time also check if working or not
4. Reports check all
5. Document expiry mail to cron job function check
6. As a security measure, we store candidate photo in DRS portal I tried to upload the photo the profile pic. But its errored out, please check the attachment.

We use the candidate's photo for identification purposes and also we share this photo with our clients for their security badges.– done

1. As we discussed Nitin, we need the link to be active for a minimum 5 weeks from the date of lead creation. Still, we are observing its expiring after 24 hrs. Could you please fix this issue. –done
2. In Super admin profile, user created a lead successfully.Then user edited the lead and changed the email address and save.Then user shortlisted the lead and got Server Error.Solution:Please put check on the frontend for duplicate email address while editing in Lead Management to check with unique login username – done
3. In CSM Profile under Add Schedule tab, the time slots for the availability are checked every time user clicks on a date. The time slots are selected based on what the user has selected for previous date.
4. I have booked the orientation for 10am to 3pm on the CSM profile for Bristol site. And on the RA view I tried to book the Candidate to the same slot but on the RA view the time is 9am to 1 pm. For more details please find the attachment. On the Orientation Booked email, doesn't have any of these time slots.. done
5. I have tried to filter the candidates with Site names but it showed different candidate records. Please check the attachment for more details.  I tried the same with the status and the name but the results still the same.—done
6. inactivity message when completing DA profile  – done
7. candidate profile orientation info page doesn't show date-- done